UNF Senior Project Weekly Status Report

|  |  |  |  |
| --- | --- | --- | --- |
| **Reporting for Week Starting from:** | 11/9/2015 | **Ending on:** | 11/20/2015 |

|  |  |
| --- | --- |
| **Project Name:** | World Arts Film Festival |
| **Team Name:** | Codeachrome |
| **Report filed by:** | Timothy Folds |

|  |
| --- |
| **ACTIVITIES COMPLETED THIS WEEK** |
| * Completed Activity Diagrams * Completed Analysis Models * Continued development of Third Product Release * Met with mentor to assess what to have done for the symposium (individual meetings) |

|  |  |  |
| --- | --- | --- |
| **ACTIVITIES IN-PROGRESS** | **PERCENTAGE OF ACTIVITY COMPLETED** | **PLANNED DATE FOR COMPLETION** |
| * Symposium Poster | * 50% | * 11/24/2015 |

|  |
| --- |
| **KEY ISSUES FACED BY THE TEAM** |
|  |

|  |
| --- |
| **ACTIVITIES TO BE STARTED NEXT WEEK** |
| * Sequence Diagrams * Continue working on Third Product Release (individual) * Thanksgiving (eat turkey be happy) |

|  |
| --- |
| **OTHER ACTIVITIES PLANNED TO BE STARTED THIS MONTH** |
| * Symposium on Dec 4th * Deliverable 3 * Third Sprint Iteration Presentation * Third Product Release * Modify Software Development Plan if necessary. * Modify Project Vision if necessary. * Christmas Break |

|  |  |
| --- | --- |
| **ACTION ITEMS FOR CLIENT** | |
| **ACTION ITEM** | **DUE DATE** |
| * N/A |  |

|  |  |
| --- | --- |
| **ACTION ITEMS FOR MENTOR** | |
| **ACTION ITEM** | **DUE DATE** |
| * N/A |  |